# Sprint 1 Review

Sep 29, 2025 - Oct 13, 2025

QUAD-CORE

Ebrar Sude Doğan

Erdem Baran

Kayrahan Toprak Tosun

Tuna Kodal

## Overview

During this sprint, our team focused on exploring and deciding on potential project topics. We reviewed the ideas shared by the instructor (industry-collaborated) and discussed several possible directions that could be developed within the semester. Each member contributed their own suggestions, and we evaluated them together in terms of feasibility, data availability, and technical requirements.

We also carried out short background research for the two topics that we found most promising. This included checking briefly which data sources and technologies could be used and identifying possible challenges that might appear during implementation. By the end of the sprint, we agreed on two final topic proposals and outlined their general scopes. Detailed planning and design work were left for the next sprint.

| Meeting Name | Date of Meeting | Notes |
| --- | --- | --- |
| Topic Brainstorming | 01.10.2025 | sprint1_meeting1_notes |
| Topic Selection and Research Planning | 03.10.2025 | sprint1_meeting2_notes |
| Outline Discussion | 05.10.2025 | sprint1_meeting3_notes |
| Retrospective | 15.10.2025 | sprint1_meeting4_notes |

## Sprint Board

| Title | Status (To Do/In Progress/Done) | Estimated Story Points | Assignee |
| --- | --- | --- | --- |
| Discuss and select 2 project ideas | Done | 2 | Everyone |
| Conduct dataset research for project SHELF | Done | 3 | Erdem Baran |
| Conduct dataset research for project GUIDE | Done | 3 | Kayrahan Toprak Tosun |
| Identify potential APIs for project SHELF | Done | 2 | Erdem Baran |
| Identify potential APIs for project GUIDE | Done | 2 | Kayrahan Toprak Tosun |
| Complete “Problem Definition & Objectives”, “Scope”, “User Profile”, “Anticipated Challenges & Constraints” sections for GUIDE | Done | 5 | Tuna Kodal |
| Complete “Problem Definition & Objectives”, “Scope”, “User Profile”, “Anticipated Challenges & Constraints” sections for SHELF | Done | 5 | Ebrar Sude Doğan |
| Compile and review final “Topic Proposal” document for both projects | Done | 2 | Everyone |

## Sprint Issues

### Ebrar Sude Doğan

#### Research Industry-Collaborated vs Original Project Topics

- Description: Research both industry-collaborated projects presented by the instructor and original project ideas that the team could develop independently. Evaluate advantages and disadvantages of each option.

- Acceptance Criteria:

- Analysis of at least 3 industry-collaborated projects

- At least 2 original project ideas

- Basic feasibility assessment

- Data accessibility report

- Status: Done

#### Preliminary Study on Technologies and Data Sources

- Description:  List required technologies and data sources for potential projects.

- Acceptance Criteria:

- Technology requirements list

- Dataset requirements and alternatives list

- Status: Done

### Erdem Baran

#### Develop and Present Original Project Ideas

- Description: Develop original project ideas suitable for the team's interests and achievable within the semester. Prepare problem definition and solution proposal for each idea.

- Acceptance Criteria:

- At least 3 original project proposals

- Scope and objective definitions

- Status: Done

### Meeting Coordination and Documentation

- Description: Organize brainstorming and decision meetings throughout the sprint, take notes, and share on Google Docs.

- Acceptance Criteria:

- Detailed notes for 4 meetings

- Records of all discussed topics

- Shared document links

- Status: Done

### Kayrahan Toprak Tosun

#### Conduct Dataset Research for Project Idea

- Description: Research and evaluate available datasets for the GUIDE tourism project. Identify data sources for points of interest, tourism sites, and cultural heritage locations in Türkiye, check accessibility, and assess data quality for route generation features.

- Acceptance Criteria:

- List of potential datasets for tourism/travel domain

- UNESCO World Heritage sites data verification

- OpenStreetMap data definition

- Dataset suitability report for GUIDE project

- Status: Done

#### Identify Potential APIs

- Description: Research and test APIs that could be used for the GUIDE project. Focus on mapping APIs (OpenStreetMap/OSRM), text-to-speech services (ElevenLabs), and tourism information APIs (Wikipedia, UNESCO).

- Acceptance Criteria:

- API options for map integration and route calculation

- Cost analysis for paid services

- API integration feasibility research

- Status: Done

### Tuna Kodal

#### Complete Core Sections

- Description: Identify and list project scope and outline, and  build the main skeleton for the GUIDE tourism application documents’ sections.

- Acceptance Criteria:

- Complete problem definition with clear objectives

- Detailed scope definition (what's included/excluded)

- User profile and target audience description

- Comprehensive list of technical and non-technical challenges

- Status: Done

#### Final Review and Compilation of Documents

- Description: Compile both project documents into the final submission format, ensure consistency across sections, and coordinate final review with the team.

- Acceptance Criteria:

- Proposal in required format

- References properly formatted

- Consistency check completed

- The sprint review report is being written formatted

- Status: In Progress

- Current Progress: Both documents are 85% complete. Final edits and formatting being done.

- Blockers: Academic usage terms for some data sources need clarification

- Actions Taken: Alternative data sources identified, added as footnotes

## Sprint Results

### Story Points Completed

No user stories were completed during Sprint 1.

The sprint mainly focused on project setup, topic selection, and planning activities. All preparatory tasks were completed successfully. However, no functional stories were delivered as this sprint focused on planning.

Therefore, total story points completed = 0.

### Comparison to Previous Sprint

No previous sprint is available.

## Next Sprint Preview

### Proposed Sprint Goal

The goal of this sprint will be to complete the writing and refinement of the main sections of the Graduation Project Report for the selected project, GUIDE. Following the submission of the initial proposal, this sprint will focus on expanding and finalizing detailed sections in the report such as Introduction, Dataset Description, Project Management and Risk Analysis, Use Cases and User Stories, and Social, Environmental, and Legal Impact. The team aims to clearly define the project’s technical background, data handling methods, task distribution, and potential risks. By the end of the sprint, the report is expected to be finalized and ready for submission for these sections.

### Backlog Items for Next Sprint

| Title | Story Points | Assignee |
| --- | --- | --- |
| Determine the overall system architecture and component structure | 5 | Kayrahan Toprak Tosun |
| Research cloud vs self-hosted solutions for the system architecture | 2 | Ebrar Sude Doğan |
| Research necessary technologies for the project | 3 | Ebrar Sude Doğan |
| Testing briefly the APIs to be used in the project | 3 | Tuna Kodal |
| Researching alternatives to paid APIs / Contacting the API owners for trials etc. | 2 | Tuna Kodal |
| Create initial architecture and flow diagrams | 4 | Erdem Baran |
| Define dataset requirements and potential data sources | 2 | Kayrahan Toprak Tosun |
| Prepare project management plan update (Jira timeline, sprint schedule) | 2 | Kayrahan Toprak Tosun |
| Research suitable APIs and libraries for integration (OSM, TTS, etc.) | 3 | Ebrar Sude Doğan |
| Identify 4 high-level use cases and write related user stories | 5 | Erdem Baran |
| Finalize the fine-tune the topic and scope of the project | 3 | Tuna Kodal |

Conclusion

[QUAD-CORE] Retro - Sprint1

The first sprint progressed smoothly, with the team successfully moving from brainstorming to defining clear project topics and responsibilities. Collaboration and communication were strong, allowing tasks to be completed on time and with minimal issues. However, some improvements were noted in documentation consistency, meeting focus, and review practices. Overall, the process was successful and productive for each member of the team; significant improvements have been made and prospective ideas have been shaped throughout the first sprint.