TOBB ETU

Economy & Technology University

BIL 495 / YAP 495

Project Management Plan (PMP)

Reference: IEEE 1058 / ISO/IEC 12207

1. Project Overview

2. Organization and Roles

3. Project Schedule

4. Budget and Resources

5. Risk Management

6. Quality Assurance

7. Appendix

8. References

- Project  Overview

  - Project Goals

The GUIDE (Guided User Itinerary & Destination Explorer) project aims to develop an intelligent, context-aware travel guidance system. The primary goals are:

- To provide enhanced traveler experience and engagement by offering a unified platform that replaces multiple fragmented travel tools

- To develop a personalized route planning system that considers user preferences, time constraints, and travel modes

- To identify and recommend points of interest (POIs) based on user-defined themes such as cultural, historical, culinary, or scenic tours

- To deliver contextual and multilingual information through text and text-to-speech (TTS) features in Turkish, English, and German

- To design an interactive and user-friendly interface that facilitates user-application interaction

- To ensure modularity and scalability for future integration of enhanced features such as interactive guidance, weather-based adjustments, and price-optimized planning

  - Project Deliverables

The GUIDE project will produce the following key deliverables:

Technical Deliverables:

- A fully functional web-based application with responsive design

- Backend system with RESTful API1 architecture

- Database containing pre-fetched POI information, routes, and user preference data

- AI-driven route generation and POI ranking algorithm

- Integrated text-to-speech (TTS) module supporting three languages (Turkish, English, German)

- Map visualization and navigation interface powered by OpenStreetMap and OSRM2

Documentation Deliverables:

- Project Management Plan (PMP) compliant with IEEE 10583 standards

- Technical documentation including system architecture, API specifications, and database schema

- User manual and system operation guide

- Source code with comprehensive inline documentation

Presentation Deliverables:

- Sprint review presentations

- Final project demonstration

  - Stakeholders

The GUIDE project involves the following stakeholders:

Primary Stakeholders:

- Development Team (QUAD-CORE):

  - Ebrar Sude Doğan (Project Manager)

  - Erdem Baran (Backend Leader & Documentation Coordinator)

  - Kayrahan Toprak Tosun (Scrum Master & API Integration Specialist)

  - Tuna Kodal (Frontend Leader & Repository Manager)

- Academic Supervisors:

  - Course instructors from TOBB ETÜ BIL 495/YAP 495

  - Project advisor(s)

- End Users:

  - Individual travelers seeking personalized travel experiences

  - Tourists visiting Türkiye

  - Travelers with basic technology usage habits

Secondary Stakeholders:

- Data and Service Providers:

  - UNESCO World Heritage Sites4

  - OpenStreetMap community5

  - Wikipedia/MediaWiki6

  - Flickr and Pixabay7,8

  - ElevenLabs (TTS service provider)9

- Institutional Stakeholders:

  - TOBB University of Economics and Technology

  - Potential tourism sector partners for future deployment

Compliance and Regulatory Bodies:

- KVKK/GDPR10,11 compliance authorities for data privacy and protection

  - Project Scope Summary

The GUIDE system includes two main functional components:

- Route Planning Service:

  - User preference input and profile management

  - AI-driven POI ranking and selection

  - Optimized route generation considering distance, time, and user constraints

  - Interactive map interface for route visualization

- Guidance Service:

  - Textual descriptions of POIs from reliable sources

  - Multilingual audio guidance through integrated TTS

  - Visual content (images) for enhanced user experience

Technical Implementation:

- Web-based platform accessible via desktop and mobile browsers

- Backend: RESTful API1, database management, routing algorithms

- Frontend: Responsive UI, map integration, audio playback

- External integrations: OSM3, OSRM3, Wikipedia6, Flickr7, Pixabay8, ElevenLabs9

Exclusions from Current Scope:

- Real-time traffic or weather data integration

- Social media connectivity

- Dynamic route adjustments during travel

- Mobile native applications (iOS/Android)

- Multi-user trip planning or social features

  - The project will be considered successful upon achieving the following criteria:

- Functional web application deployed and accessible

- Successful generation of personalized routes based on at least 1 user preference in time or distance constraints

- TTS functionality working in all three languages (Turkish, English, German)

- Positive feedback from user acceptance testing

- Complete documentation package submitted

- All academic requirements for BIL 495 fulfilled

- System demonstrable in final presentation with no critical bugs

## 2. Organization and Roles

The GUIDE project is being developed collaboratively by four team members, each contributing to different parts of the system based on their technical skills. Throughout the project, Ebrar Sude Doğan serves as the Project Manager (PM), responsible for overall coordination, planning, and progress supervision, while Kayrahan Toprak Tosun acts as the Scrum Master, facilitating sprint execution, task tracking, and agile process adherence.

The workload is planned to be distributed evenly, ensuring that all members participate in design, implementation, testing, and documentation processes in each specialization field.

Each member will take the lead in specific areas while also supporting others during brainstorming, integration and review phases.

The initial planned distribution of responsibilities is shown in the table:

| Task Area | Team Member(s) | Detailed Responsibilities |
| --- | --- | --- |
| 1. Project Management & Coordination | Ebrar | • Manages the overall project flow, deadlines, and sprint goals. • Coordinates backend, frontend, and documentation teams. • Oversees progress tracking and quality control. |
| 2. Sprint Tracking & Gantt Management | Kayrahan | • Maintains the sprint tracker and Gantt chart timeline. • Monitors task progress and updates workload distribution. • Ensures alignment between development and planning milestones. • Reports sprint outcomes and adjustments to the team. |
| 3. UI/UX Design & Frontend Architecture | Ebrar | • Creates user flow diagrams and early-stage interface sketches. • Designs and implements responsive interface layouts. • Collaborates with Tuna during frontend integration and usability tests. |
| 4. Frontend Development | Tuna | • Implements main UI components: route planner, POI detail, and map visualization. • Integrates frontend logic with backend APIs. • Fixes frontend bugs and optimizes visual performance. • Works with Ebrar on UI refinement and component testing. |
| 5. Repository & Version Control | Tuna | • Manages the Git repository and branch versioning. • Ensures consistent commits and merge stability. • Handles conflict resolution during collaborative coding. • Maintains backup branches and release versions. |
| 6. Backend Development & Database Design | Erdem | • Designs and implements the database schema for POIs and routes. • Develops ranking algorithm and works with Kayrahan in routing algorithm. • Builds RESTful APIs1 for frontend communication. • Assists in backend testing and performance validation. |
| 7. Documentation Organization & Revision Tracking | Erdem | • Structures the documentation repository and maintains consistent formatting. • Tracks revisions and versions of technical documents. • Supports report preparation and content proofreading. • Ensures accuracy and alignment across report sections. |
| 8. API & Data Integration | Kayrahan | • Integrates APIs (OpenStreetMap2, Wikipedia6, Flickr7, ElevenLabs9). • Manages API keys, authentication, and data gathering. • Handles data consistency and external request errors. |
| 9. Testing & Debugging | All Team Members | • Conducts unit and integration tests across modules. • Identifies and fixes functional and performance issues. • Tests multilingual support, route accuracy, and other outputs. • Ensures system reliability before the final release. |
| 10. Documentation & Final Reporting | All Team Members | • Co-author the technical documentation, demos and presentations. • Review and proofread the final deliverables. • Maintain consistency between report sections and implementation details. • Prepare the final submission package collaboratively. |

If any workload imbalance or task-role mismatch is identified during the project, responsibilities may be reassigned to ensure efficiency and balanced contribution among team members.

## 3. Project Schedule

The project schedule is divided into six major phases, each representing a key development stage in the GUIDE system lifecycle.

3.1 Milestones

| Milestone ID | Milestone Description | Target Date (approx.) | Deliverable |
| --- | --- | --- | --- |
| M1 | System Initialization & Architecture Setup | Week 1 | Initial environment setup, repository established |
| M2 | Core Backend & Routing Logic | Week 1-4 | Database and routing logic functional |
| M3 | Frontend Design & UI Implementation | Week 3-7 | Navigation flow, POI detail, and map visualization completed |
| M4 | External API & Multimedia Integration | Week 6-8 | Functional AI ranking algorithm and API data integration |
| M5 | Testing, Evaluation & Optimization | Week 6-11 | Functional testing, synchronization, and data validation |
| M6 | Documentation & Buffer Period | Week 11-12 | Final documentation, demo preparation |

## 3.2 Gantt Chart

## The detailed project schedule is prepared in Gantt chart format and provided in the: QUAD-CORE GANTT CHART.

## 4. Budget and Resources

### 4.1 Human Resources

The development team consists of four members, each responsible for specific components of the project:

- Front-End Developer: Designs and implements the user interface and ensures responsive map interactions.

- Back-End Developer: Manages server logic, API integration (OpenStreetMap & OSRM2), and user data handling.

- Database & System Designer: Structures the database, manages data storage for users, routes, and locations.

- AI/Feature Developer: Implements recommendation logic, text-to-speech integration, and multilingual support.

Team collaboration and task management are carried out using agile methods, supported by sprint planning and version control.

### 4.2 Technical Resources

The project relies on a variety of open-source tools and resources to minimize cost and ensure scalability:

- Mapping & Routing: OpenStreetMap (OSM) and OSRM (Open Source Routing Machine)3 for navigation.

- Hosting & Backend: Cloud-based or local server environment.

- Database: PostgreSQL for storing user data and route information.

- Development Tools: Visual Studio Code, GitHub, Node.js, React, and related open-source libraries.

- AI & Speech Tools: ElevenLabs for text-to-speech.

### 4.3 Financial Overview

Since most technologies used are open-source or free-tier, direct financial costs are minimal.

- Domain and hosting services: Approximately $10–15/month (dependent on the provider).

- Third-party APIs: Estimated $5–10/month in case the free tier is not enough.

- Miscellaneous Expenses: Around $30 is reserved for unplanned or unexpected costs (such as additional APIs, design assets, or testing tools).

Overall, the project is designed to remain low-cost and sustainable, focusing primarily on open-source tools and free-tier services during the development and testing phases.

## 5. Risk Management

The following risks have been identified for the GUIDE project during the planning stage. These items will be reviewed and refined throughout the implementation process.

Risk 1 – API Compatibility and Dependency

Since the project relies on multiple external APIs, some of them may become incompatible or lose long-term support.

Mitigation: We will keep all API integrations modular and well-documented, allowing any API to be replaced or updated easily if compatibility issues arise. Data from these APIs will be collected only during the development phase and stored in a local database, ensuring that the system operates on static, pre-fetched data during runtime.

Risk 2 – API Key Expiration and Usage Limits

API keys may expire, or request quotas may be exceeded, leading to service interruptions.

Mitigation: API keys will be regularly monitored in the development phase, and caching will be used to reduce repeated requests. Backup credentials will be prepared in advance to prevent service interruptions.

Risk 3 – Environment and Platform Inconsistencies

The system may behave differently between local and deployed environments, or across devices and browsers.

Mitigation: We will use consistent development environments and test in some different devices and browsers.

Risk 4 – Text-to-Speech Limitations

The quality of text-to-speech output may vary significantly across languages, especially for Turkish.

Mitigation: Different text-to-speech services will be tested and compared. Team feedback will guide adjustments in playback speed and voice selection to improve clarity and naturalness (The team consists of members who speak Turkish, English, and German. Language accuracy can be ensured through user experience or expert consultation in later stages).

Risk 5 – Map and Route Data Inaccuracy

Map services such as OpenStreetMap or OSRM may not reflect temporary road closures or seasonal access restrictions.

Mitigation: Users will be informed that route data is static and may not always reflect real-time conditions. Future updates will aim to integrate live traffic and dynamic map data.

Risk 6 – Data Inconsistency and Freshness

External content sources (e.g., Wikipedia, Flickr) may provide incomplete, outdated, or inaccurate data.

Mitigation: Data from multiple reliable sources will be verified and refreshed periodically to minimize inconsistencies or outdated information.

Risk 7 – Mobile Performance Limitations

The system is primarily designed for the web, which may lead to performance issues on mobile devices.

Mitigation: Responsive design techniques and optimization will be applied to ensure smooth performance across various mobile devices and screen sizes.

Risk 8 – Algorithm Accuracy and Reliability

The AI-based ranking model may not accurately reflect user preferences or cultural context.

Mitigation: The recommendation algorithm can be refined continuously based on user feedback and adjusted weighting to better capture personal preferences in later versions as a future work.

Risk 9 – Unpredictable User Behavior

User travel durations and visit patterns are inherently variable, which can make route timing unreliable.

Mitigation: Travel time estimates will remain flexible, and users will be clearly informed that suggested durations are approximate.

Risk 10 – Incorrect Route Generation

Failures in route computation or API response errors could lead to incorrect or incomplete route outputs.

Mitigation: Automatic validation and retry mechanisms will be implemented to handle route generation errors and ensure reliable outputs.

Risk 11 – Unrealistic User Expectations

Users might expect the system to produce perfect or fully personalized itineraries.

Mitigation: Clear communication will be established that itineraries are suggestions rather than guaranteed results, allowing users to edit routes manually if desired.

Risk 12 – Ethical and Bias-Related Concerns

Without proper oversight, the system could unintentionally promote biased or commercially influenced recommendations.

Mitigation: The recommendation process will be reviewed regularly to ensure fairness and transparency, avoiding cultural or commercial bias.

Risk 13 – Cultural and Linguistic Misunderstandings

Text or speech outputs might include phrasing that is misinterpreted across different cultures or languages.

Mitigation: All text and speech outputs will undergo cultural and linguistic reviews to ensure accurate and context-appropriate communication.

Risk 14– Scalability and System Load

The system may slow down or fail under higher user loads if scalability is not addressed early.

Mitigation: The backend will be designed for scalability, and some strategies will be provided to extend project scale in later versions.

Risk 15 – Cloud Migration and Cost Management

Scaling the system may require cloud hosting, which could introduce unexpected costs.

Mitigation: Cloud resources will be closely monitored with spending limits in place, and scaling will be planned progressively to manage costs effectively.

Risk 16 – Time and Task Dependencies

Delays in one module could block progress in others due to interdependencies.

Mitigation: Regular sprint reviews and close team communication will help identify potential delays early and adjust dependencies accordingly.

Risk 17 – Limited Time per Module

Some features may require more time than estimated in the initial plan.

Mitigation: Buffer periods will be built into the project timeline to accommodate unexpected delays or extended module development times whether it is needed.

## 6. Quality Assurance

- Societal Benefits:

  - The core societal contribution of this project is to optimize individuals' travel experiences and enhance their cultural accumulation.

  - The application provides various information regarding the regions users visit, transforming the journey from sightseeing into a process of informed exploration.

  - The accurate and contextual information supplied through the application allows users to better understand the history, architecture, and social significance of the places they visit.

  - The application's ability to offer personalized guidance makes travel more inclusive and enjoyable for individuals with diverse interests.

- Economic Constraints:

  - Cloud Computing and AI Model Training Costs: While initial development costs are minimal, potential expenditure arises from utilizing GPU-enabled cloud computing services necessary for training and retraining the core Artificial Intelligence models.

  - Potential API Licensing Fees: Although currently unscheduled, the integration of premium features or external data sources may create costs associated with using paid APIs.

- Legal and Ethical Compliance:

  - Strict adherence to GDPR11 and KVKK10 mandates the protection and proper handling of all personal data.

  - Ethical controls include mitigating algorithmic bias through data auditing and respecting cultural sensitivities within the multilingual architecture.

  - Compliance is continuously measured via defined quality metrics.

## 7. Appendix

This section presents the supplementary materials that support and complement the main content of the PMP document.

Appendix A: Acronyms and Abbreviations

| Acronym/Abbreviation | Full Form |
| --- | --- |
| GUIDE | Guided User Itinerary & Destination Explorer |
| PMP | Project Management Plan |
| POI | Point of Interest |
| TTS | Text-to-Speech |
| API | Application Programming Interface |
| OSM | OpenStreetMap |
| OSRM | Open Source Routing Machine |
| UI | User Interface |
| UX | User Experience |
| REST | Representational State Transfer |
| KVKK | Kişisel Verilerin Korunması Kanunu (Personal Data Protection Law) |
| GDPR | General Data Protection Regulation |
| PM | Project Manager |
| IEEE | Institute of Electrical and Electronics Engineers |
| ISO | International Organization for Standardization |
| IEC | International Electrotechnical Commission |
| AI | Artificial Intelligence |
| POI | Point of Interest |

Appendix B: Related Documents

Project Documentation:

- GUIDE Project Proposal (proposal_v1.pdf)

- QUAD-CORE Sprint 1 Review (QUAD-CORE_Sprint_1_Review__2_.docx)

- QUAD-CORE Gantt Chart

- Technical Specification Document (TBD)

- User Manual (TBD)

Reference Standards:

- IEEE 1058-1998: IEEE Standard for Software Project Management Plans

- ISO/IEC 12207: Systems and software engineering — Software life cycle processes

- ISO 9001: Quality management systems — Requirements

Course Guidelines:

- Bitirme Projeleri Kılavuzu 2025 (TOBB ETÜ)

- BIL 495/YAP 495 Course Syllabus

Appendix C: Team Contact Information

| TEAM MEMBER | ROLE | EMAİL | RESPOSİBİLİTİES |
| --- | --- | --- | --- |
| Ebrar Sude Doğan | Project Manager |  | Project coordination, UI/UX design, frontend architecture |
| Erdem Baran | Backend Developer |  | Backend development, database design, documentation coordination |
| Kayrahan Toprak Tosun | Scrum Master |  | Sprint tracking, API integration, routing algorithm |
| Tuna Kodal | Frontend Developer |  | Frontend development, repository management, version control |

Appendix D: External API Information

OpenStreetMap (OSM)

- Purpose: Road network and geographical data for Turkey

- Access: Open data, free to use with attribution

- URL: https://www.openstreetmap.org

- License: Open Database License (ODbL)

Open Source Routing Machine (OSRM)

- Purpose: Route calculation and optimization

- Access: Self-hosted or public API

- URL: http://project-osrm.org

- License: BSD 2-Clause License

MediaWiki (Wikipedia) API

- Purpose: POI descriptions and general information

- Access: Free REST API

- URL: https://www.mediawiki.org/wiki/API:REST_API

- License: Creative Commons Attribution-ShareAlike

Flickr API

- Purpose: High-quality images of tourist destinations

- Access: API key required (free tier available)

- URL: https://www.flickr.com/services/api/

- License: Varies by photo (CC licenses)

Pixabay API

- Purpose: Free stock images for POIs

- Access: API key required (free)

- URL: https://pixabay.com/api/docs/

- License: Pixabay License (free for commercial use)

ElevenLabs API

- Purpose: Multilingual text-to-speech generation

- Access: API key required (subscription-based)

- URL: https://elevenlabs.io

- Languages: Turkish, English, German

UNESCO World Heritage List

- Purpose: List of cultural and historical sites in Turkey

- Access: Public data

- URL: https://www.unesco.org.tr

Türkiye Turizm Ansiklopedisi

- Purpose: Comprehensive Turkish tourism information

- Access: Web scraping or API (if available)

- URL: https://turkiyeturizmansiklopedisi.com

Appendix E: Technology Stack

Frontend Technologies:

- HTML5, CSS3, JavaScript

- React.js or Vue.js (framework TBD)

- Leaflet.js or Mapbox GL JS (map visualization)

- Responsive design frameworks (Bootstrap/Tailwind CSS)

Backend Technologies:

- Python (Flask/Django) or Node.js (Express)

- RESTful API architecture

- Authentication and session management

Database:

- PostgreSQL or MongoDB

- Spatial data support (PostGIS extension if using PostgreSQL)

Development Tools:

- Git and GitHub for version control

- Visual Studio Code or similar IDE

- Postman for API testing

- Docker (optional, for containerization)

Deployment:

- Web hosting service (Heroku, AWS, or similar)

- Domain and SSL certificate

Appendix F: Sprint Planning Overview

Sprint Duration: 2 weeks per sprint

Sprint Structure:

- Sprint Planning Meeting (Day 1)

- Daily Stand-ups (throughout sprint)

- Sprint Review Meeting (Last day)

- Sprint Retrospective (Last day)

Key Milestones:

- Sprint 1 (Oct 7-18, 2024): Project planning, data collection module, initial AI prototype ✓

- Sprint 2: Model optimization, UI development, testing scenarios

- Sprint 3: Integration, multilingual TTS implementation

- Sprint 4: Testing, debugging, documentation

- Sprint 5: Final refinements, presentation preparation

Appendix G: Quality Metrics

Code Quality Metrics:

- Code coverage target: >70%

- Code review completion rate: 100%

- Critical bugs at release: 0

Performance Metrics:

- Route generation time: <5 seconds

- API response time: <2 seconds

- Page load time: <3 seconds

- TTS generation time: <10 seconds per POI

User Experience Metrics:

- System usability score (SUS): >70

- User satisfaction rating: >4/5

- Task completion rate: >85%

Appendix H: Glossary

Context-Aware System: A system that uses contextual information (location, time, preferences) to provide relevant services and recommendations.

Point of Interest (POI): A specific location that may be of interest to travelers, such as historical sites, museums, restaurants, or natural landmarks.

Route Optimization: The process of determining the most efficient route between multiple points considering various constraints like distance, time, and preferences.

Text-to-Speech (TTS): Technology that converts written text into spoken audio output.

Responsive Design: Web design approach that ensures optimal viewing experience across different devices and screen sizes.

RESTful API: An application programming interface that follows REST architectural principles for web services communication.

Modular Architecture: Software design approach that divides a system into separate, interchangeable components.

Appendix I: Change Request Form Template

| FIELD | DESCRIPTION |
| --- | --- |
| Change Request ID | Unique identifier |
| Date Submitted | Date of request |
| Requested By | Team member name |
| Change Description | Detailed description of proposed change |
| Justification | Reason for change |
| Impact Analysis | Effect on scope, schedule, resources |
| Priority | High/Medium/Low |
| Status | Pending/Approved/Rejected |
| Decision Date | Date of approval/rejection |
| Approved By | Project Manager signature |

## 8. References

- RESTful API. (n.d.). RESTful API Tutorial. https://restfulapi.net/

- OpenStreetMap. (n.d.). OpenStreetMap. https://www.openstreetmap.org

- IEEE. (1998). IEEE Std 1058-1998 – IEEE Standard for Software Project Management Plans. IEEE Standards Association. https://standards.ieee.org/ieee/1058/1542/

- UNESCO Türkiye Millî Komisyonu. (n.d.). UNESCO Dünya Mirası Listesi. https://www.unesco.org.tr/Pages/125/122/UNESCO-Dünya-Mirası-Listesi

- OpenStreetMap. (n.d.). OpenStreetMap. https://www.openstreetmap.org

- MediaWiki. (n.d.). REST API – MediaWiki. https://www.mediawiki.org/wiki/API:REST_API

- Flickr. (n.d.). Flickr. https://www.flickr.com

- Pixabay. (n.d.). Free Images & Royalty-Free Stock. https://pixabay.com

- ElevenLabs. (n.d.). AI Voice Generator & Text to Speech Platform. https://elevenlabs.io

- Kişisel Verileri Koruma Kurumu (KVKK). (n.d.). Personal Data Protection Law. https://www.kvkk.gov.tr/Icerik/6649/Personal-Data-Protection-Law

- European Union. (2016). Regulation (EU) 2016/679 of the European Parliament and of the Council (General Data Protection Regulation). https://eur-lex.europa.eu/eli/reg/2016/679/oj/eng