TOBB ETU

Economy & Technology University

BIL 495 / YAP 495

Software Test Plan (STP)

Reference: IEEE 829-2008 / ISO/IEC/IEEE 29119-3

## Document Control Table

| Document Title | Software Test Plan (STP) |
| --- | --- |
| Document ID | GUIDE-STP-v1 |
| Prepared By (Author) | GUIDE Development Team |
| Reviewed By | GUIDE Development Team |
| Approved By |  |
| Preparation Date | 27.11.2025 |
| Approval Date |  |
| Version / Revision | 1.0 |
| Confidentiality Level | Internal / Restricted / Public |
| Reference Standards | IEEE 15288, IEEE 12207, INCOSE SE Handbook v5 |

## Change Record (Revision History Table)

| Revision | Date | Prepared By | Reviewed/Approved By | Description of Change |
| --- | --- | --- | --- | --- |
| 1.0 | 24.11.2025 | GUIDE Development Team |  | Initial draft of the STP document prepared. |
| 1.0 | 02.12.2025 | GUIDE Development Team |  | Initial draft of the STP document reviewed. |

1. Introduction

1.1 Purpose

1.2 References

2. Test Items

3. Features to be Tested / Not Tested

4. Test Approach

5. Pass/Fail Criteria

6. Test Deliverables

7. Schedule and Responsibilities

8. Risks and Contingencies

9. Appendix

10. References

## 1. Introduction

GUIDE (Guided User Itinerary & Destination Explorer) is a multi-component, context-aware travel planning and guidance system that integrates personalized route generation, POI (Point of Interest) recommendation, multilingual text-to-speech content, static road-graph based navigation, and an interactive web interface. Because the system combines routing algorithms, dataset preprocessing, multimedia delivery, frontend-backend integration, and a modular backend architecture, a structured and comprehensive test plan is essential to ensure overall correctness, performance, and reliability across all layers of the system.

## 1.1 Purpose

This Software Test Plan (STP) defines the comprehensive testing strategy, scope, objectives, responsibilities, and methodologies that will be applied during the verification and validation of the GUIDE (Guided User Itinerary & Destination Explorer) system. The primary purpose of this document is to ensure that the system meets all functional and non-functional requirements defined in the SRS, and that its architectural and design elements operate reliably, consistently, and in accordance with the intended use cases.

The GUIDE system integrates several complex components (including personalized route generation, POI ranking, multilingual text-to-speech guidance, static road-graph–based navigation, media handling, and an interactive web interface). Due to this multi-layered architecture, a structured, traceable, and methodical testing approach is essential to confirm system correctness, performance, usability, and robustness.

This STP establishes:

- A unified testing framework for all system components, including backend services, frontend interface, dataset repository, routing engine integration, and TTS modules.

- The criteria and conditions under which each test phase (unit, integration, system, performance, acceptance testing) will be executed.

- A traceable mapping between requirements, designs, components, and their corresponding test procedures.

- The environments, tools, resources, risks, and constraints that influence testing activities.

- The quality assurance practices to ensure that the system satisfies both academic expectations and real-world reliability goals.

By defining clear testing objectives and aligning them with the project’s architectural and requirement specifications, this STP ensures that GUIDE is evaluated in a structured, repeatable, and measurable manner, ultimately guaranteeing that the delivered system is functional, consistent, and meets the defined quality standards.

## 1.2 References

The following documents serve as the foundational sources for the test design, test coverage, verification criteria, and integration workflows defined in this Software Test Plan (STP). Each referenced artifact contributes directly to the identification of test items, derivation of test cases, validation of system behavior, and alignment of tests with architectural and requirement constraints.

## Primary Requirement & Design Documents

### [IEEE_SRS_v2]: Software Requirements Specification [1]

Included because:

This document defines all functional requirements (FR-Hxx), external interface requirements (EIR-Lxx), performance requirements (PR-Hxx), design constraints, and quality attributes.

It also contains two system-level test scenarios under its appendices, which constitute official system test sources for STP:

- Appendix A.1: System Route Generation Test

- Appendix A.2: Multilingual POI TTS & Content Delivery Test

### [IEEE_SDD_v1]: Software Design Description [2]

Included because:

This document describes the internal architecture, modules (e.g., GUIDECore, RouteService, TTS modules), interfaces, algorithmic behaviors, and data structures.

These design elements determine:

- Unit test boundaries,

- Integration test points,

- Expected component interactions,

- Input/output constraints.
Although this document does not contain formal test cases, its design definitions form the basis of Unit Testing and Integration Testing items.

### [IEEE_SAD_v1]: System Architecture Document [3]

Included because:

SAD defines the system’s architecture, layered structure, external system interactions (OSRM, OSM, media services), and runtime data flows.

These architectural views directly inform:

- Integration test scenarios,

- System component boundaries,

- Test environment configuration requirements,

- External dependency validation.

[IEEE_PMP_v2]: Project Management Plan [4]

Included because:

Contains organizational roles, responsibilities, resource allocation, risk assessments, and project schedule information.

These sections are specifically required for:

- STP sections on staffing,

- Responsibilities,

- Risk and contingency planning,

- Testing schedule alignment.

## Test-Specific Documents

### [Integration Tests]: Integration Test Scenarios [5]

Included because:

This document contains the official integration-level test cases defined for GUIDE:

- IT-01: UI → FastAPI Backend → OSRM → Backend → UI response rendering.

- IT-02: Backend → POI Repository → Frontend POI

### [Design Traceability Test Document]: Design Traceability Test Document [6]

Included because:

Provides requirement-to-design mapping, ensuring that each requirement corresponds to a testable component.

This is essential for verifying the completeness of test coverage in the STP.

## Supplementary Documents

### [Checklist With Questions]: Checklist With Questions Document [7]

Included because:

Defines high-level expectations.

These provide contextual boundaries used to validate test assumptions and feature inclusion/exclusion decisions.

### [proposal_v3]: Project Proposal Document [8]

Included because:

Contains the earliest definitions of system motivation, intended features, system goals, and initial risk considerations.

These inform initial acceptance testing expectations and align test scope with project intent.

### Standards and Guidelines

### IEEE 829: Test Documentation [9]

### IEEE 29119: Software Testing [10]

### ISO/IEC 25010: Software Product Quality Model [11]

### IEEE 830 / ISO/IEC/IEEE 29148: Requirements Specification [12]

### ISO/IEC/IEEE 15288: System Life Cycle Processes [13]

### ISO/IEC/IEEE 12207: Software Life Cycle Processes [14]

### WCAG 2.1: Web Content Accessibility Guidelines [15]

### OWASP Top Ten: Web Security Risks [16]

### RFC 7231: HTTP/1.1 Semantics and Content [17]

### RFC 6749: OAuth 2.0 Authorization Framework [18]

### RFC 8446: TLS 1.3 [19]

### UML 2.5: Unified Modeling Language Standard [20]

### HTML Living Standard (WHATWG) [21]

### CSS3 Specification (W3C) [22]

## 2. Test Items

This section identifies all components, modules, data artifacts, and external integrations included in the testing scope of the GUIDE platform. Each item is listed together with the motivation for testing (“why this component must be tested”) and the primary testing approach to be used (“how it will be tested”).

The items are derived from the architectural definitions in the IEEE_SAD_v1, the detailed component descriptions in the IEEE_SDD_v1, and the requirements described in the IEEE_SRS_v2.

By enumerating each test item explicitly, this section ensures full traceability from requirements to implementation and guarantees that the subsequent test design (system, integration, and performance tests) covers all critical areas of the system.

## 2.1 Backend Components

### 2.1.1 RouteService

Why it must be tested:

The RouteService is responsible for generating multi-stop travel routes by orchestrating user inputs, POI metadata, and OSRM routing results. It directly fulfills the core requirement group FR-Hxx/FR-Lxx in the SRS and is central to System Test ST-01 (Route Generation Scenario).

How it will be tested:

- Integration tests validating backend-to-OSRM communication

- System tests verifying correctness of generated itineraries

- Performance tests ensuring response time constraints

- Consistency tests comparing different user preference sets

### 2.1.2 POIRepository / POIDataAccess Layer

Why it must be tested:

This component provides structured metadata for each POI (name, coordinates, multilingual descriptions, images, audio paths). It forms the foundation for several system and integration scenarios. If data retrieval fails, almost all downstream tests fail.

How it will be tested:

- Integration tests confirming consistent POI retrieval

- Data consistency checks using the dataset

- Validation of field completeness and multilingual alignment

### 2.1.3 Content Services (TTSService, ImagesService, DescriptionsService)

Why it must be tested:

Responsible for serving localized textual and multimedia content used in ST-02 (Multilingual POI Content & TTS Scenario). Errors in this module directly affect user-facing outputs.

How it will be tested:

- Validation of language mapping (TR–EN–DE)

- Verification of multimedia file paths and formats

- Integration tests with frontend rendering components

### 2.1.4 TTS Mapping Component

Why it must be tested:

Ensures that each POI’s TTS audio files for each supported language are correctly matched and available. Missing or incorrect mappings cause system test failures.

How it will be tested:

- Direct file existence checks

- Metadata-to-file mapping tests

- Multilingual rendering tests through ST-02

### 2.1.5 Backend API Controllers (FastAPI Endpoints)

Why they must be tested:

API endpoints form the entry point for all user requests and must reliably validate and forward data to internal services.

How they will be tested:

- Endpoint-level integration tests

- Validation of input schemas

- Verification of correct error responses for invalid inputs

### 2.1.6 OSRM Adapter / Routing Integration Layer

Why it must be tested:

Acts as the communication bridge with the external OSRM engine. Incorrect parsing or request formation will produce invalid routes.

How it will be tested:

- Integration tests with a local OSRM instance

- Validation of request structure and response parsing

- Error handling tests for OSRM edge cases (empty routes, 0-waypoints, etc.)

## 2.2 Frontend Components

### 2.2.1 User Input Interface (City - Duration - Distance - Category Selection)

Why it must be tested:

Errors at this level corrupt the entire request pipeline, making system tests invalid.

How it will be tested:

- UI integration tests validating form behavior

- Verification of correct input submission

- Input constraint handling edge tests (min/max days, empty categories)

### 2.2.2 Map Visualization Module

Why it must be tested:

Displays OSRM geometry polylines, POI markers, and stop ordering. Incorrect rendering results in failed system-level validation of route correctness.

How it will be tested:

- Visual verification using known sample routes

- Data binding tests ensuring correct polyline decoding

- Marker and sequence-order tests using sample datasets

### 2.2.3 Itinerary Presentation Layer

Why it must be tested:

Responsible for showing day-based itinerary breakdowns, arrival times, and distances. This is the final system output interacting with the user.

How it will be tested:

- System tests comparing backend output to rendered UI

- Validation of time formatting, ordering, and layout consistency

### 2.2.4 Multimedia Rendering Component

Why it must be tested:

Ensures correct playback of TTS audio files and proper display of POI images.

How it will be tested:

- File accessibility tests

- Language-based media switching tests

- Integration tests with POIRepository

## 2.3 External Systems and Dependencies

### 2.3.1 OSRM Routing Engine (Local Instance)

Why it must be tested:

All routing logic depends on correct OSRM responses; any discrepancy affects System Test ST-01.

How it will be tested:

- Controlled test executions using a frozen OSRM dataset

- Validation of route geometry, distance, and duration

- Error-case simulations (e.g., missing roads, disconnected nodes)

### 2.3.2 Multimedia/TTS Evaluations

Why they must be tested:

Critical for multilingual POI display and ST-02 test scenarios.

How they will be tested:

- File integrity and format validation

- Rendering and audio playback tests in the frontend

## 2.4 Data Artifacts and Configuration Items

### 2.4.1 POI Metadata Dataset

Why it must be tested:

Forms the core data foundation for all POI-related tests.

How it will be tested:

- Completeness checks (names, categories, descriptions, media paths etc.)

- Verification using Appendix E sample dataset

- Cross-language consistency validation

### 2.4.2 OSRM and Backend Configuration Files

Why they must be tested:

Routing accuracy and content delivery depend on correct configuration.

How they will be tested:

- Parameter-by-parameter verification

- Controlled test executions tied to frozen configurations

### 2.4.3 Supplementary Sample Test Dataset (Appendix E)

Why it must be tested:

Provides baseline reproducibility for system and integration tests.

How it will be tested:

- Validation against the actual system outputs

- Use in regression and scenario-driven testing

## 3. Features to be Tested / Not Tested

This section defines the scope boundaries of the testing effort for the GUIDE platform. It identifies which features, behaviors, and system capabilities will undergo verification through system, integration, and data-driven testing, as well as the components that are intentionally excluded from the test scope.

The boundaries defined here ensure traceability to the IEEE_SRS_v2, IEEE_SDD_v1, and IEEE_SAD_v1, and enable the test team to focus resources on the core functional and non-functional requirements of the system.

# 3.1 Features to Be Tested

The following features are included within the scope of this Software Test Plan. They represent the core functional requirements (FR-Hxx/FR-Lxx), external interface requirements (EIR-Hxx/EIR-Lxx), and performance requirements (PR-Hxx/PR-Lxx) defined in the SRS.

### 3.1.1 User Preference Input and Validation

- Collection and validation of user inputs (region, trip duration, trip distance, categories, excluded POIs).

- Enforcement of input constraints (valid region, duration/distance ranges, category selections).

- Motivation: Critical entry point for all system workflows; invalid inputs must be correctly rejected or sanitized.

### 3.1.2 POI Metadata Retrieval and Multilingual Content Access

- Successful loading of POI descriptions, coordinates, categories, and multimedia paths.

- Verification of text fields.

- Verification of multilingual content access.

- Motivation: Ensures accurate content delivery, foundational for itinerary assembly.

### 3.1.3 Route Generation via OSRM (System Test ST-01)

- Correct construction of OSRM request payloads.

- Parsing of route geometry, distance, and duration.

- End-to-end validation of multi-stop routing outputs.

- Motivation: Core system functionality directly tied to project objectives.

### 3.1.4 Itinerary Construction and Day-Based Scheduling

- Transformation of routing output into day-by-day itineraries.

- Correct sequencing of POIs and arrival time estimation.

- Motivation: Direct implementation of functional requirements FR-Hxx/FR-Lxx.

### 3.1.5 TTS Audio Mapping and Multilingual Output (System Test ST-02)

- Verification that each POI has a valid audio file for each supported language.

- Validation of correct mapping between POI metadata and TTS.

- Motivation: Supports accessibility and multilingual experience requirements.

### 3.1.6 Frontend Rendering

- Rendering of POI lists, itinerary pages, route maps, and multimedia elements.

- Correct visualization of OSRM geometry and POI markers.

- Motivation: Ensures alignment between backend responses and end-user experience.

### 3.1.7 API-Level and Integration-Level Behavior

- Communication between Frontend ↔ Backend ↔ OSRM.

- Validation of consistent data exchange formats.

- Motivation: Required for test traceability and cross-module correctness.

### 3.1.8 Performance and Latency Requirements

- Verification that route generation completes within acceptable time ranges.

- Basic performance checks aligned with high-level project expectations.

- Motivation: Ensures the system remains usable under realistic constraints.

# 3.2 Features Not to Be Tested

The following items are explicitly out of scope for this Software Test Plan. These features fall outside the functional boundaries of the GUIDE platform, are not part of the agreed deliverables, or cannot be reliably validated within the constraints of the testing environment.

### 3.2.1 Visual Design, Styling, and Aesthetic Aspects

- Color themes, spacing, animations, and stylistic qualities of the frontend UI.

- Rationale: These qualities do not affect functional correctness or system behavior.

### 3.2.2 External Service Quality (TTS Voice Quality, Accent, Emotional Tone)

- Subjective assessment of the naturalness or clarity of TTS audio output.

- Rationale: Outside the scope of ST-02, which tests file existence and mapping only.

### 3.2.3 Real-World Geographic Accuracy Beyond OSRM Data

- Verifying whether OSRM route distances match real-life distances.

- Rationale: The system depends on OSRM as a ground truth source; physical verification is out of scope.

### 3.2.4 OSRM Engine Internal Behavior

- Internal routing heuristics within OSRM or OSM dataset management.

- Rationale: OSRM is treated as an external, trusted dependency.

### 3.2.5 Data Collection, Data Curation, or POI Data Enrichment

- Adding new POIs, rewriting descriptions, or expanding the dataset.

- Rationale: These are content-production tasks rather than system tests.

### 3.2.6 Accessibility Compliance Testing

- Screen-reading compatibility, ARIA tags validation, and WCAG 2.1 conformance.

- Rationale: Accessibility requirements are not part of deliverables, hence not tested.

### 3.2.7 Multilingual Interface Support

- Testing UI behavior in languages other than English (e.g., Turkish, German).

- Rationale: Multilingual UI is not part of the defined feature set for this project phase.

### 3.2.8 Offline Mode or Limited-Connectivity Behavior

- Validating system behavior without internet connection or with inconsistent network quality.

- Rationale: GUIDE is designed as an online-first system; offline functionality is not included in current deliverables.

### 3.2.9 User Account Management & Authentication

- Login/logout, password reset, session management, or user roles.

- Rationale: GUIDE operates without user accounts; therefore, no related functionality exists to be tested.

### 3.2.10 Payment, Subscription, or Monetization Features

- Integration with payment gateways or subscription logic.

- Rationale: No financial transactions or monetization mechanisms are part of the project scope.

### 3.2.11 Social Sharing or External Platform Integrations

- Sharing itineraries on social media, exporting to third-party services, etc.

- Rationale: These features are not included in the current system design.

### 3.2.12 Multidevice Synchronization

- Syncing user progress or itinerary data across multiple devices.

- Rationale: GUIDE does not include persistent user identity or cloud syncing; therefore not applicable.

### 3.2.13 Push Notifications or Real-Time Alerts

- Testing real-time event triggers, mobile push notifications, or browser notifications.

- Rationale: Notification mechanisms are not part of the agreed system functionality.

## 4. Test Approach

This section describes the testing methodology, levels, techniques, and strategies employed throughout the verification and validation of the GUIDE system. The test approach is designed to ensure comprehensive coverage of functional requirements, architectural components, and system quality attributes while maintaining traceability to the IEEE_SRS_v2, IEEE_SDD_v1, and IEEE_SAD_v1.

### 4.1 Testing Levels

#### 4.1.1 Unit Testing

Scope: Individual functions, methods, and classes within backend modules (RouteService, POIRepository, TTS mapping logic, scoring algorithms).

Objective: Verify that each isolated component behaves correctly according to its design specification.

Methods:

- Automated unit tests using pytest (Python) or JUnit (if Java components exist)

- Mock external dependencies (OSRM, file system, databases)

- Test coverage target: minimum 80% statement coverage for core logic modules

Responsibility: Individual developers responsible for each module

Tools: pytest, unittest, coverage.py, mock libraries

Example Test Cases:

- POI ranking algorithm produces consistent scores given identical inputs

- TTS file path generation correctly maps POI ID and language code

- Input validation functions correctly reject invalid coordinates

#### 4.1.2 Integration Testing

Scope: Interactions between GUIDE subsystems: Frontend ↔ Backend, Backend ↔ OSRM, Backend ↔ POI Repository, Backend ↔ TTS/Media Services.

Objective: Ensure that interfaces between components operate correctly and data flows consistently across module boundaries.

Methods:

- End-to-end API testing using actual backend endpoints

- Validation of request/response schemas

- Verification of error propagation and exception handling

- Testing with representative datasets from Appendix E

Responsibility: Testing team (cross-module validation)

Tools: Postman/Insomnia for API testing, pytest for programmatic integration tests

Reference Test Cases:

- IT-01: Frontend → Backend → OSRM → Backend → Frontend (full routing pipeline)

- IT-02: Backend → POI Repository → Frontend (metadata delivery and rendering)

Pass Criteria:

- All interface contracts satisfied

- No data corruption across boundaries

- Error responses conform to API specifications

#### 4.1.3 System Testing

Scope: Complete end-to-end validation of the fully integrated GUIDE platform against system-level requirements defined in the SRS.

Objective: Verify that the system as a whole satisfies functional requirements (FR-Hxx/FR-Lxx), external interface requirements (EIR-Hxx/EIR-Lxx), and performance requirements (PR-Hxx/PR-Lxx).

Methods:

- Execution of comprehensive test scenarios defined in Appendix A

- Black-box testing from end-user perspective

- Validation using frozen OSRM datasets and curated POI metadata

- Comparison of actual outputs against expected results defined in test cases

Responsibility: QA team and project lead

Tools: Manual execution with documented test scripts, automated UI testing frameworks (Selenium/Playwright if applicable)

Reference Test Scenarios:

- ST-01: System Route Generation (multi-day itinerary with POI selection and OSRM routing)

- ST-02: Multilingual POI Content & TTS Output (language-specific content delivery)

Pass Criteria:

- All system test scenarios pass according to defined acceptance criteria

- No critical defects remain unresolved

- System behavior matches SRS specifications

#### 4.1.4 Performance Testing

Scope: Response time, throughput, resource utilization, and scalability characteristics of routing and content delivery operations.

Objective: Ensure the system meets performance requirements (PR-Hxx) under representative load conditions.

Methods:

- Measure route generation time for various trip configurations

- Validate response times against SRS thresholds

- Monitor backend resource consumption (CPU, memory)

- Test with varying numbers of POIs and trip durations

Responsibility: Testing team with developer support

Tools: Manual timing measurements, performance profiling tools (cProfile, time modules)

Pass Criteria:

- Route generation completes within acceptable timeframes (as defined in PR-Hxx)

- System remains responsive under typical usage scenarios

- No memory leaks or resource exhaustion observed

#### 4.1.5 Acceptance Testing

Scope: Validation that the system meets project objectives, stakeholder expectations, and academic deliverable requirements.

Objective: Confirm that GUIDE satisfies the goals outlined in proposal_v3 and PMP documents.

Methods:

- Demonstration of key use cases to stakeholders

- Verification against project proposal success criteria

- Validation of documentation completeness

- Final review of system capabilities

Responsibility: Project team and academic supervisor

Pass Criteria:

- All deliverables meet academic requirements

- Demonstration scenarios execute successfully

- Documentation package is complete and consistent

### 4.2 Testing Techniques

#### 4.2.1 Black-Box Testing

Applied primarily at system and acceptance levels. Tests validate outputs against inputs without examining internal implementation.

#### 4.2.2 White-Box Testing

Applied at unit and integration levels. Tests verify internal logic paths, branch coverage, and algorithmic correctness.

#### 4.2.3 Data-Driven Testing

Uses sample datasets (Appendix E) to ensure reproducibility and consistency across test executions.

#### 4.2.4 Regression Testing

Re-execution of previously passed tests after code changes to ensure no unintended side effects.

### 4.3 Test Environment

Hardware:

- Standard development machines (minimum 8GB RAM, quad-core processor)

- Consistent OS environment (Ubuntu 24 or equivalent Linux distribution)

Software:

- Python 3.9+ with FastAPI framework

- Local OSRM instance with frozen OSM dataset

- Frontend environment (Node.js, React framework)

- Testing frameworks: pytest, Selenium/Playwright

Data:

- Frozen POI metadata dataset (Appendix E)

- Pre-generated TTS audio files for all supported languages

- OSRM road network data (fixed version)

Configuration:

- Standardized backend configuration files

- Controlled environment variables

- Documented setup procedures to ensure consistency

### 4.4 Test Data Management

All test data is version-controlled and stored in the project repository:

- Sample user inputs covering edge cases and typical scenarios

- Expected OSRM responses for reproducibility

- POI metadata samples with complete multilingual fields

- Reference outputs for comparison

### 4.5 Traceability Matrix

A comprehensive traceability matrix links:

- Requirements (SRS) → Design Elements (SDD) → Test Cases (STP)

- Each functional requirement maps to at least one system or integration test

- Critical requirements have multiple test cases covering normal and edge scenarios

Reference: Design Traceability Test Document (Appendix C)

A separate document titled “Test Coverage and Error Density Metrics” is provided in Appendix C.

It describes the definitions and current values of the Requirements Test Coverage, Test Case Execution Coverage, and Defect Density metrics.

## 5. Pass/Fail Criteria

This section establishes the measurable conditions that determine whether each test has passed or failed. These criteria are objective, traceable to requirements, and reproducible across test executions.

### 5.1 General Pass/Fail Principles

Pass: A test passes if and only if:

- All expected outputs match actual outputs within defined tolerances

- No critical or high-severity defects are encountered

- System behavior conforms to SRS specifications

- Performance metrics fall within acceptable ranges

Fail: A test fails if:

- Any expected output differs from actual output beyond acceptable tolerance

- A critical defect is discovered

- System crashes, hangs, or produces unrecoverable errors

- Performance requirements are violated

### 5.2 Unit Test Pass/Fail Criteria

Pass Conditions:

- Function returns expected output for all defined input sets

- Edge cases handled correctly (null inputs, boundary values)

- No unhandled exceptions raised

- Code coverage meets minimum threshold (80%)

Fail Conditions:

- Function produces incorrect output

- Unhandled exceptions occur

- Coverage falls below threshold

### 5.3 Integration Test Pass/Fail Criteria

#### IT-01: Frontend–Backend–OSRM Integration

Pass Conditions:

- Frontend successfully submits user input to backend API

- Backend constructs valid OSRM request payload

- OSRM returns route geometry and metadata

- Backend correctly parses OSRM response

- Frontend renders route polyline and POI markers accurately

- End-to-end workflow completes within performance threshold

Fail Conditions:

- API request/response malformed or rejected

- OSRM returns error or invalid data

- Backend fails to parse OSRM output

- Frontend rendering shows incorrect route or POI positions

#### IT-02: POI Metadata–Backend–Frontend Integration

Pass Conditions:

- Backend retrieves complete POI metadata from repository

- All required fields present (names, coordinates, descriptions, media paths)

- Multilingual content correctly mapped (TR, EN, DE)

- Frontend displays POI information without missing fields

- TTS audio files accessible and correctly linked

Fail Conditions:

- Missing or incomplete POI metadata

- Language-specific fields empty or incorrect

- Frontend displays error messages or blank fields

- TTS files missing or inaccessible

### 5.4 System Test Pass/Fail Criteria

#### ST-01: System Route Generation

Pass Conditions:

- User inputs validated correctly (city, duration, distance, categories)

- System generates multi-day itinerary matching input constraints

- POIs selected align with specified categories

- Route includes correct sequence of stops

- Day-based segmentation reflects trip duration

- Map visualization displays complete route with POI markers

- Arrival times and distances calculated accurately

- Response time within acceptable range (≤ 5 seconds for typical inputs)

Fail Conditions:

- Invalid inputs accepted without error

- Itinerary contains wrong POIs or incorrect order

- Route geometry missing or incorrect

- Day segmentation incorrect

- Response time exceeds threshold

- System crash or unrecoverable error

#### ST-02: Multilingual POI Content & TTS Output

Pass Conditions:

- POI metadata retrieved for all selected POIs

- Descriptions available in all supported languages (TR, EN, DE)

- TTS audio files exist and correctly mapped to each POI and language

- Frontend displays language-specific content accurately

- TTS playback functions correctly for all language variants

- No missing multimedia assets (images, audio)

Fail Conditions:

- Missing descriptions in any supported language

- TTS files missing or incorrectly mapped

- Audio playback fails or produces errors

- Images fail to load

- Language switching produces incorrect content

### 5.5 Performance Test Pass/Fail Criteria

Pass Conditions:

- Route generation completes within 5 seconds regardless of trip duration

- Backend response times consistent across multiple executions (standard deviation < 20%)

- No memory leaks observed during extended testing

- Resource utilization within acceptable ranges

Fail Conditions:

- Response time exceeds 5 seconds for any trip configuration

- Significant performance degradation over time

- Memory consumption grows unbounded

- System becomes unresponsive

### 5.6 Acceptance Test Pass/Fail Criteria

Pass Conditions:

- All system test scenarios (ST-01, ST-02) pass

- All integration tests (IT-01, IT-02) pass

- Documentation package complete and consistent

- Demonstration scenarios execute successfully

- Project objectives from proposal_v3 achieved

- Academic supervisor approval obtained

Fail Conditions:

- Any system or integration test fails

- Documentation incomplete or inconsistent

- Demonstration scenarios fail

- Critical project objectives unmet

### 5.7 Defect Severity Classification

Critical: System crash, data loss, complete feature failure → Immediate fix required
 High: Major functional defect, incorrect output → Fix before release
 Medium: Minor functional issue, workaround available → Fix if time permits
 Low: Cosmetic issue, minimal impact → Log for future consideration

### 5.8 Test Exit Criteria

Testing phase concludes when:

- All planned tests executed

- All critical and high-severity defects resolved

- Pass rate ≥ 95% for system and integration tests

- Performance criteria met

- Traceability matrix complete

- Test documentation finalized

## 6. Test Deliverables

This section identifies all artifacts, documents, and outputs that will be produced during the testing process. These deliverables ensure transparency, traceability, and reproducibility of testing activities.

### 6.1 Test Planning Deliverables

#### 6.1.1 Software Test Plan (STP)

- Description: This document

- Format: IEEE 829-compliant PDF/DOCX

- Audience: Project team, academic supervisor, QA reviewers

- Delivery Date: As per document control table (27.11.2025)

#### 6.1.2 Test Schedule

- Description: Detailed timeline for test execution phases

- Format: Gantt chart (reference: QUAD-CORE_GANTT_CHART_v2)

- Content: Start/end dates for unit, integration, system, and acceptance testing

- Delivery Date: Aligned with project schedule

### 6.2 Test Design Deliverables

#### 6.2.1 Test Case Specifications

- Description: Detailed test case documents for all test levels

- Format: Structured documents (Excel/Google Sheets or formal test management tool)

- Content:

  - Test case ID (e.g., ST-01, IT-02, UT-RouteService-01)

  - Objective

  - Preconditions

  - Test steps

  - Expected results

  - Actual results (populated during execution)

  - Pass/fail status

- Quantity: Minimum 20 system/integration test cases, 50+ unit test cases

- Delivery Date: Before test execution phase begins

#### 6.2.2 Test Data Sets

- Description: Sample inputs, expected outputs, and reference data

- Format: JSON, CSV, or structured data files

- Content:

  - User input samples (Appendix E)

  - POI metadata samples

  - Expected OSRM responses

  - Reference itineraries

- Storage: Version-controlled in project repository

- Delivery Date: Alongside test case specifications

#### 6.2.3 Requirements Traceability Matrix (RTM)

- Description: Mapping of requirements to test cases

- Format: Spreadsheet or formal traceability tool

- Content:

  - Requirement ID (from SRS)

  - Design element (from SDD)

  - Test case ID(s)

  - Test status

  - Coverage gaps

- Reference: Design Traceability Test Document (Appendix C)

- Delivery Date: Continuously updated, finalized at test completion

### 6.3 Test Execution Deliverables

#### 6.3.1 Test Execution Logs

- Description: Detailed records of test execution activities

- Format: Structured log files or test management system entries

- Content:

  - Test case ID

  - Execution date/time

  - Tester name

  - Environment details

  - Step-by-step results

  - Screenshots (where applicable)

  - Anomalies observed

- Frequency: Generated during each test execution cycle

- Storage: Centralized repository

#### 6.3.2 Defect Reports

- Description: Documentation of all identified defects

- Format: Issue tracking system (e.g., Jira, GitHub Issues, or Excel)

- Content:

  - Defect ID

  - Severity classification (Critical/High/Medium/Low)

  - Description and steps to reproduce

  - Environment details

  - Related test case

  - Resolution status

  - Assigned developer

- Frequency: Created immediately upon defect discovery

- Updates: Tracked until closure

#### 6.3.3 Test Summary Reports

- Description: Periodic summaries of testing progress and status

- Format: PDF/DOCX reports

- Content:

  - Test execution statistics (passed/failed/blocked)

  - Defect summary (by severity)

  - Coverage metrics

  - Risk assessment updates

  - Recommendations

- Frequency: Weekly during active testing, final report at completion

- Audience: Project team, supervisor

### 6.4 Test Completion Deliverables

#### 6.4.1 Final Test Report

- Description: Comprehensive summary of all testing activities and outcomes

- Format: IEEE 829-compliant formal report

- Content:

  - Executive summary

  - Test scope and objectives

  - Test approach summary

  - Test execution summary (all levels)

  - Defect summary and resolution status

  - Coverage analysis

  - Pass/fail statistics

  - Outstanding issues

  - Lessons learned

  - Recommendations for production readiness

- Delivery Date: End of testing phase

- Approval: Project lead and academic supervisor

#### 6.4.2 Test Metrics and Coverage Report

- Description: Quantitative analysis of test coverage and quality

- Format: Charts, graphs, and statistical summaries

- Content:

  - Requirement coverage percentage

  - Code coverage percentage (unit tests)

  - Test execution pass rates

  - Defect density

  - Test case effectiveness metrics

- Delivery Date: Alongside final test report

#### 6.4.3 Release Readiness Checklist

- Description: Formal sign-off document confirming system readiness

- Format: Checklist document

- Reference: GUIDE_Release_Readiness_Checklist (from Google Drive)

- Content:

  - Functional completeness verification

  - Testing completion confirmation

  - Documentation completeness

  - Deployment stability validation

  - Final validation items

- Approval Required: All checklist items verified before release

- Delivery Date: Prior to final system delivery

### 6.5 Supporting Deliverables

#### 6.5.1 Test Environment Setup Guide

- Description: Instructions for configuring test environment

- Format: Technical documentation (Markdown or PDF)

- Content:

  - Hardware/software requirements

  - Installation steps

  - Configuration parameters

  - Data setup procedures

- Audience: Testers and developers

#### 6.5.2 Automated Test Scripts

- Description: Executable test automation code

- Format: Python scripts (pytest), Selenium/Playwright scripts

- Storage: Version-controlled in project repository

- Documentation: Inline comments and README files

#### 6.5.3 Test Video Recordings (Optional)

- Description: Screen recordings of key test scenarios

- Purpose: Demonstration and documentation of system behavior

- Format: MP4 video files

- Scope: ST-01, ST-02, and critical integration tests

### 6.6 Deliverable Acceptance Criteria

All test deliverables must meet the following criteria:

- Completeness: All required sections and fields populated

- Accuracy: Information verified and validated

- Traceability: Clear links to requirements and design

- Consistency: Terminology and formatting aligned across documents

- Approval: Reviewed and approved by project lead

### 6.7 Deliverable Storage and Version Control

- Repository: All deliverables stored in centralized project repository

- Naming Convention: GUIDE-<deliverable-type>-<version>.ext

- Version Control: Git-based version control for code and documents

- Access: Restricted to project team members

- Backup: Regular backups maintained

## 7. Schedule and Responsibilities

All testing activities for the GUIDE project are planned in the project Gantt chart file QUAD-CORE_GANTT_CHART_v2.
 In this chart, WBS group 5 – “Testing, Evaluation & Optimization” and the buffer in WBS 6 define the overall test schedule.
 The detailed dates are maintained only in the Gantt chart; this section summarizes how those items map to the test phases of this Software Test Plan and who is responsible for each phase.

High-level timeline

- Phase Five (Weeks 9–11)

  - Execution of the main test activities under WBS 5:

    - WBS 5.1 – Unit and integration testing of backend modules

    - WBS 5.2 – UI functionality testing

    - WBS 5.3 – Load testing and optimization

    - WBS 5.4 – Fixing edge cases (route calculation errors, API rate limits, TTS output accuracy) and regression testing

- Phase Six (Week 12)

  - WBS 6.3 – Buffer period for overflow tasks, defect fixes and re-testing of delayed modules

  - Final regression tests, if required, are also executed in this buffer window.

| Test Phase | Related Gantt Tasks (WBS) | Planned Window | Primary Responsible | Supporting Roles |
| --- | --- | --- | --- | --- |
| Unit and integration testing of backend modules | 5.1 | Weeks 9-11 | Backend Developer | Test Lead |
| UI functionality testing | 5.2 | Weeks 9-11 | Frontend Developer | Test Lead, other developers working on UX/UI |
| Load and performance testing / optimization | 5.3 | Weeks 10-11 | Backend Developer | Other front and backend developers |
| Edge case fixing and regression testing | 5.4 | Week 11 | Backend / Integration Developer | All developers |
| Buffer, overflow work and re-testing | 6.3 | Week 12 | All team | - |

## 8. Risks and Contingencies

This section identifies risks that may directly or indirectly impact the execution, stability, and reproducibility of the testing activities defined in this Software Test Plan.

Each risk is explicitly linked to its corresponding entry in the GUIDE Project Management Plan (GUIDE-PMP-v2) through the PMP Risk ID (Risk #X) to maintain traceability across project documents.

## 8.1 Environment and Platform Inconsistencies

Corresponds to PMP Risk 3: Environment and Platform Inconsistencies

The PMP identifies that the system may behave differently across local and deployed environments, or across varying browser and device configurations. Such inconsistencies may lead to non-deterministic test results, particularly during integration and system testing phases.

Impact on Testing:

- System tests may pass in one environment but fail in another.

- UI rendering differences may cause false failures.

- Latency variations may break timing-sensitive tests.

Mitigation:

- Standardize the test environment configuration.

- Require all testers to use consistent browser and OS versions.

- Record full environment metadata in each test execution report.

## 8.2 Inaccurate or Outdated Map and Routing Data

Corresponds to PMP Risk 5: Map and Route Data Inaccuracy

OpenStreetMap/OSRM data may be outdated or may not reflect temporary road closures, seasonal restrictions, or recent changes. Because the routing workflow is a core part of system testing (particularly ST-01), inaccuracies in map data may lead to false negative test results.

Impact on Testing:

- Expected vs. actual routes may differ for reasons unrelated to system logic.

- Regression tests may become invalid if OSRM data updates mid-cycle.

- Route correctness validation may become unstable.

Mitigation:

- Freeze the OSRM dataset during the entire test cycle.

- Archive OSRM sample responses.

- Validate routing outputs structurally rather than geographically when possible.

## 8.3 Incomplete or Inconsistent POI Metadata

Corresponds to PMP Risk 6: External Content Inaccuracy

The PMP notes that external or manually collected content (e.g., POI descriptions, images, audio files) may be missing, incorrect, or outdated. Because multiple system and integration tests depend on complete POI metadata, missing fields can directly cause test failures.

Impact on Testing:

- ST-02 (Multilingual POI/TTS test) may fail due to missing audio files.

- Integration tests involving the POIRepository may return partial results.

- Ambiguity in validation steps due to inconsistent metadata.

Mitigation:

- Use the curated POI dataset included in Appendix E.

- Validate POI completeness before executing test cycles.

- Mark incomplete entries as test exceptions until corrected.

## 8.4 External API Limitations and Compatibility Issues

Corresponds to PMP Risk 1: API Version Compatibility

Corresponds to PMP Risk 2: API Rate Limits and Quotas

External services (e.g., TTS generation, multimedia processing APIs) may introduce version mismatches, quota limitations, or temporary outages that affect testing.

Impact on Testing:

- ST-02 may fail due to TTS rate limiting or API downtime.

- Automated tests depending on API responses may produce erroneous outputs.

- Unexpected API format changes may invalidate expected outputs.

Mitigation:

- Pre-generate multimedia assets for testing to avoid API dependency.

- Use mocked API responses when appropriate.

- Execute API-dependent tests during low-traffic windows.

## 8.5 Variability in Text-to-Speech Output Quality

Corresponds to PMP Risk 4: TTS Quality Variation

The PMP specifies that TTS output quality may vary across languages and voices. While this does not impact system correctness, it complicates test validation, especially in multilingual output scenarios.

Impact on Testing:

- Subjective judgments of sound quality may cause inconsistent results.

- Audio duration differences may affect UI timing and playback tests.

Mitigation:

- Validate TTS output through objective criteria (existence, mapping, format).

- Avoid subjective assessments of voice tone or clarity in system tests.

## 8.6 Algorithm Reliability and Ranking Accuracy

Corresponds to PMP Risk 8: Algorithm Accuracy Limitations

Heuristic components (e.g., POI ranking, itinerary optimization) may not always generate intuitively optimal results. This may cause system tests comparing expected vs. actual itinerary structures to fail, even if the algorithm behaves within acceptable limits.

Impact on Testing:

- Small scoring variations may affect the ordering of POIs.

- Deterministic expected output may not always match heuristic output.

Mitigation:

- Use tolerance-based validations rather than strict sequence matching.

- Log algorithm configuration and metadata for each test execution.

## 8.7 Route Generation Logic Failures

Corresponds to PMP Risk 10: Incorrect Routing

The PMP highlights the risk that routing logic or OSRM response interpretation may occasionally produce incorrect or incomplete routes.

Impact on Testing:

- Integration tests involving OSRM communication may intermittently fail.

- System tests may misinterpret routing anomalies as system defects.

Mitigation:

- Repeat routing tests to confirm deterministic behavior.

- Archive OSRM request/response pairs for debugging.

## 8.8 Performance and Latency Constraints

Corresponds to PMP Risk 11: Performance / Latency Issues

The PMP indicates that route generation or backend processing may exceed allowable response times under load or due to OSRM computational overhead. This directly affects timing-sensitive system tests.

Impact on Testing:

- Performance-related test cases may fail even if the functional path is correct.

- Under-load behavior may differ from normal conditions.

Mitigation:

- Execute timing-sensitive tests on a controlled, low-load machine.

- Use statistical timing analysis instead of strict cut-offs when appropriate.

## 9. Appendix

APPENDIX A: SRS System Test Scenarios (Imported)

This appendix includes the official system test scenarios originally defined in the Software Requirements Specification (IEEE_SRS_v2). These scenarios represent the baseline system-level behaviors that the GUIDE platform must satisfy. They directly inform the system testing phase of Software Test Plan and ensure that system-level requirements are validated in a traceable and measurable way.

### A.1 ST-01: System Route Generation Scenario

(Imported from IEEE_SRS_v2, Appendix C)

This scenario validates the complete end-to-end route generation workflow, including:

- processing of user inputs (city, duration, categories, constraints)

- POI selection and ranking

- OSRM-based multi-stop routing

- response time requirements

- map visualization correctness
Reference:
IEEE_SRS_v2.docx

### A.2 ST-02: Multilingual POI Content & TTS Output Scenario

(Imported from IEEE_SRS_v2, Appendix C)

This scenario verifies multilingual textual and audio output accuracy for POIs, ensuring:

- consistent metadata retrieval

- correct mapping of languages (TR–EN–DE)

- correct TTS file association

- no missing or invalid multimedia fields
Reference:
IEEE_SRS_v2.docx

# APPENDIX B: Integration Test Scenarios (Imported)

This appendix includes the official integration test scenarios defined in the Integration Tests document. These scenarios ensure that subsystem interactions—Frontend ↔ Backend ↔ OSRM ↔ Data Repository to operate reliably as a unified system.

### B.1 IT-01: Frontend–Backend–OSRM Routing Integration Test

Validates the request/response sequence across the full routing pipeline:

- User interface → FastAPI backend

- Backend → OSRM routing engine

- OSRM results → Backend aggregation

- Backend → UI rendering
Confirms data integrity, route correctness, and performance criteria.
Reference:
Integration Tests.docx

### B.2 IT-02: POI Metadata–Backend–Frontend Integration Test

Ensures smooth integration of POI metadata:

- Retrieval from local repository

- Backend content structuring

- Frontend rendering of text, images, and coordinates
Confirms that all POI detail pages display complete metadata and correct map markers.
Reference:
Integration Tests.docx

# APPENDIX C — Design Traceability Reference

The Design Traceability Test Document provides requirement-to-design mapping that supports the completeness of test coverage defined in this STP.

Reference:

Design Traceability Test Document.docx

# APPENDIX D: Glossary for Testing Terms

This appendix provides definitions of key testing-related terminology used throughout the Software Test Plan. The glossary enhances clarity, ensures consistency across test documentation, and supports readers who may not be familiar with formal testing terminology.

Test Item: Any software component, feature, module, interface, or subsystem that is subject to testing. In GUIDE, examples include the RouteService, POI Repository, or OSRM integration module.

Test Scenario: A high-level description of a behavior or workflow to be tested. Scenarios define what must be verified, not the exact inputs. For example, verifying that the system generates a multi-day itinerary.

Test Case: A precise, step-by-step specification that includes inputs, execution conditions, detailed actions, and expected results. Test cases operationalize scenarios into repeatable procedures.

System Test: A complete end-to-end validation of the fully integrated GUIDE platform, including routing, POI selection, map rendering, and multilingual content delivery.

Integration Test: Verification of interactions between GUIDE subsystems (e.g., Frontend ↔ Backend, Backend ↔ OSRM, Backend ↔ POI dataset), ensuring data consistency and correct interface behavior.

Unit Test: A low-level test validating the correctness of an individual function, class, or module in isolation, such as POI ranking or TTS file path generation logic.

Acceptance Test: Tests that determine whether the system meets the project’s objectives, constraints, and stakeholder expectations (aligned with proposal and PMP goals).

Regression Test: A re-execution of previously passed tests to ensure that new changes or fixes did not introduce unintended defects.

# APPENDIX E:  Sample Test Dataset

The supplementary test dataset used throughout the system and integration test procedures is provided as an external reference document. This dataset includes sample user inputs, POI metadata records, OSRM route responses, backend request formats, and expected itinerary outputs aligned with the architectural and requirement specifications of the GUIDE project. It is intended to support reproducibility, consistency, and clarity during the execution of system-level and integration-level tests.

Reference:
Sample_Test_Dataset

# APPENDIX F: Sequence Diagrams

This appendix contains the official sequence diagrams illustrating the dynamic interaction flows among system components during key operations such as route generation, POI metadata retrieval, and multimedia delivery. These diagrams support the creation of integration and system test procedures by clarifying message ordering and interface boundaries.

Reference:

Sequence_Diagram_GUIDE_Project.pdf

# APPENDIX G: State Machine Diagrams

This appendix provides the state machine diagrams representing the internal lifecycles of core components, including POI content handling, itinerary formation, and OSRM request/response processing. These diagrams aid in identifying state-based test cases and transition-related edge conditions.

Reference:

state_machine_diagrams

# APPENDIX H: Deployment Diagram

This appendix includes the deployment diagram showing how GUIDE components are allocated across physical and logical nodes in the test environment. It serves as a structural reference for validating integration points, external dependencies, and environment configuration consistency.

Reference:

Deployment Diagram.png

APPENDIX I: Test Coverage and Error Density Metrics

Test Coverage and Error Density Metrics

## 10. References

- QUAD-CORE Team. (2025). GUIDE – Software Requirements Specification (IEEE_SRS_v2). TOBB University of Economics and Technology.

- QUAD-CORE Team. (2025). GUIDE – Software Design Description (IEEE_SDD_v1). TOBB University of Economics and Technology.

- QUAD-CORE Team. (2025). GUIDE – System Architecture Document (IEEE_SAD_v1). TOBB University of Economics and Technology.

- QUAD-CORE Team. (2025). GUIDE – Project Management Plan (IEEE_PMP_v2). TOBB University of Economics and Technology.

- QUAD-CORE Team. (2025). GUIDE – Design Traceability Test Document (Design Traceability Test Document). TOBB University of Economics and Technology.

- QUAD-CORE Team. (2025). GUIDE – Integration Test Scenarios (Integration Tests). TOBB University of Economics and Technology.

- QUAD-CORE Team. (2025). Checklist With Questions (Checklist With Questions). TOBB University of Economics and Technology.

- QUAD-CORE Team. (2025). GUIDE Project Proposal (proposal_v3). TOBB University of Economics and Technology.

- IEEE. (2008). IEEE Standard for Software Test Documentation (IEEE 829). IEEE Computer Society.

- ISO/IEC/IEEE. (2013). Software and Systems Engineering — Software Testing (IEEE 29119). International Organization for Standardization.

- ISO/IEC. (2011). ISO/IEC 25010:2011 — Systems and software engineering — System and software quality models. International Organization for Standardization.

- IEEE. (1998). IEEE Std 830-1998 – IEEE Recommended Practice for Software Requirements Specifications.

- ISO/IEC/IEEE. (2018). ISO/IEC/IEEE 29148:2018 – Requirements engineering. International Organization for Standardization.

- ISO/IEC/IEEE. (2015). ISO/IEC/IEEE 15288 — Systems and software engineering — System life cycle processes.International Organization for Standardization.

- ISO/IEC/IEEE. (2017). ISO/IEC/IEEE 12207 — Systems and software engineering — Software life cycle processes. International Organization for Standardization.

- World Wide Web Consortium (W3C). (2018). Web Content Accessibility Guidelines (WCAG) 2.1.

- OWASP Foundation. (2021). OWASP Top Ten — The Ten Most Critical Web Application Security Risks.

- Internet Engineering Task Force (IETF). (2014). RFC 7231: Hypertext Transfer Protocol (HTTP/1.1): Semantics and Content.

- Internet Engineering Task Force (IETF). (2012). RFC 6749: The OAuth 2.0 Authorization Framework.

- Internet Engineering Task Force (IETF). (2018). RFC 8446: The Transport Layer Security (TLS) Protocol Version 1.3.

- Object Management Group (OMG). (2017). Unified Modeling Language (UML) Version 2.5.

- WHATWG. (2024). HTML Living Standard.

- World Wide Web Consortium (W3C). (2018). CSS3 — Cascading Style Sheets Level 3 Specification.