# Sprint # Review

Nov 7, 2025 - Nov 19, 2025

QUAD-CORE

Ebrar Sude Doğan

Erdem Baran

Kayrahan Toprak Tosun

Tuna Kodal

## Overview

During this sprint, the main focus was placed on expanding the project documentation and moving the system from high-level descriptions into a more detailed technical structure. A Technology Comparison Report was prepared, where different tools and technologies were examined based on defined criteria, and the most suitable options for the project were identified. In addition, ten new detailed requirements were added to the SRS, and the document was updated as version 2 to provide a clearer and more complete specification.

Several design diagrams were also created in this sprint. A Data Flow Diagram, Class Diagram, and Component Diagram were produced to show the internal logic of the system and the relationships between components. These diagrams were used as the basis for the first drafts of the Design Document (v1.0) and the Architecture Document (v1.0), both of which were completed in this sprint. Requirement–design traceability was also established to ensure that each design decision is connected to a specific requirement.

Additionally, the first version of the project checklists was created, and two initial integration test ideas were added as drafts to the test plan. Overall, this sprint was mainly used to clarify the system design, document the selected technologies, and prepare the materials that will be needed in the implementation phase.

| Meeting Name | Date of Meeting | Notes |
| --- | --- | --- |
| Sprint Planning & Architecture Planning Meeting | 07.11.2025 | sprint3_meeting1_notes |
| Architecture & Detailed Requirements Review | 11.11.2025 | sprint3_meeting2_notes |
| Feedback Integration & MÜDEK Compliance Meeting | 14.11.2025 | sprint3_meeting3_notes |
| Retrospective | 19.11.2025 | sprint3_meeting4_notes |

## Sprint Board

| Title | Status (To Do/In Progress/Done) | Estimated Story Points | Assignee |
| --- | --- | --- | --- |
| Implement registration form | Done | 3 | X |
| Send confirmation email on signup | In Progress | 2 | X |

(Instead of the table you can also put a trello board screenshot.)

## Sprint Issues

### <Member 1>

#### < Issue Name>

- Issue description should be put here as well as the acceptance criteria.

- If the issue is not completed:

  - Write why the issue is not completed.

  - Describe current progress (e.g., “Auth middleware is 80% done; need to integrate with front end”).

  - If there are any blockers, list them. Clearly state any technical or non-technical issues that slowed or halted progress.

  - If there are any actions taken to resolve the blockers describe them as well.

- (Write every issue planned for the sprint under each member)

### <Member 2>

### <Member 3>

### <Member 4>

### (Optional) <Member 5>

## Sprint Results

### Story Points Completed

Total points of all “Done” stories (for example, 3 + 2 = 5 points).

### Comparison to Previous Sprint

If available, note last sprint’s velocity and whether the team improved or regressed.

Example: “Sprint 2 velocity was 8 points; Sprint 3 velocity is 5 points (↓3).”

## Next Sprint Preview

### Proposed Sprint Goal

In this sprint, the main goal is to work on the testing process and make the necessary updates to the design. A Test Document will be prepared, which will include the test plan and the first set of test cases. The current design will be reviewed again, and new diagrams such as the Sequence Diagram, State Machine Diagram, and Deployment Diagram will be created to explain how the system behaves and how the components interact. Quality metrics like test coverage and defect density will also be defined and calculated. In addition, plans for unit, integration, and system tests will be outlined. Requirement–design–test traceability will be completed, and the Gantt Chart will be updated according to the new schedule. By the end of this sprint, the first version of the Test Document (v1.0) is expected to be delievered.

### Backlog Items for Next Sprint

| Title | Story Points | Assignee |
| --- | --- | --- |
| Implement role-based permissions | 5 | X |
| Create user profile page | 3 | X |
| Add password reset functionality | 2 | X |

Conclusion

[Group Name] Retro Template

Summary of the retrospective meeting (how did the sprint go, what went well, what can be improved etc.)