# Sprint 2 Review

Oct 18, 2025 - Oct 30, 2025

QUAD-CORE

Ebrar Sude Doğan

Erdem Baran

Kayrahan Toprak Tosun

Tuna Kodal

## Overview

During this sprint, the team focused on preparing and finalizing the main project documentation required for the semester, including the updated Project Management Plan, the Proposal revision, and the IEEE Software Requirements Specification (SRS) document.

The SRS detailed the project’s scope, functional and non-functional requirements, and the overall system behavior. Additionally, the team worked on defining use cases and drawing related diagrams such as Use Case, Activity, and Context Diagrams to better visualize the system flow.

By the end of the sprint, the key deliverables were completed and reviewed through refinement meetings, preparing a solid foundation for the upcoming design and analysis stages.

Additionally, the initial Gantt Chart will be created to visualize the project timeline, and two initial system test cases will be designed and included in the draft Test Plan.

| Meeting Name | Date of Meeting | Notes |
| --- | --- | --- |
| Project Scope Clarification | 22/10/2025 | sprint2_meeting1_notes |
| Deliverable Planning & Task Distribution | 27/10/2025 | sprint2_meeting2_notes |
| Content Refinement & Integration | 28/10/2025 | sprint2_meeting3_notes |
| Retrospective | 30/10/2025 | sprint2_meeting4_notes |

## Sprint Board

| Title | Story Points | Assignee |
| --- | --- | --- |
| Determine the overall system architecture and component structure | 5 | Kayrahan Toprak Tosun |
| Research cloud vs self-hosted solutions for the system architecture | 2 | Ebrar Sude Doğan |
| Research necessary technologies for the project | 3 | Ebrar Sude Doğan |
| Testing briefly the APIs to be used in the project | 3 | Tuna Kodal |
| Researching alternatives to paid APIs / Contacting the API owners for trials etc. | 2 | Tuna Kodal |
| Create initial architecture and flow diagrams | 4 | Erdem Baran |
| Define dataset requirements and potential data sources | 2 | Kayrahan Toprak Tosun |
| Prepare project management plan update (Jira timeline, sprint schedule) | 2 | Kayrahan Toprak Tosun |
| Research suitable APIs and libraries for integration (OSM, TTS, etc.) | 3 | Ebrar Sude Doğan |
| Identify 4 high-level use cases and write related user stories | 5 | Erdem Baran |
| Finalize the fine-tune the topic and scope of the project | 3 | Tuna Kodal |

## Sprint Issues

### Ebrar Sude Doğan

#### Software Requirements Specification (SRS) Document Preparation

- Description: Prepare the IEEE Software Requirements Specification document detailing the project's scope, functional and non-functional requirements, and overall system behavior. The document should follow IEEE standards and include all necessary sections.

- Acceptance Criteria:

- Document follows IEEE SRS format

- All functional requirements are clearly defined

- Non-functional requirements are specified

- System behavior is fully documented

- Document is reviewed and approved by team members

- Status: Completed

#### Project Management Plan (PMP) Update

- Description: Update and finalize the Project Management Plan with current project scope, timeline, resource allocation, and risk assessment. Ensure alignment with Sprint 2 objectives.

- Acceptance Criteria:

- PMP reflects current project status

- Resource allocation is clearly defined

- Risk register is updated

- Timeline aligns with sprint goals

- Status: Completed

### Erdem Baran

#### Activity Diagram Design

- Description: Create comprehensive activity diagrams to visualize the system's workflow and process flows. The diagrams should cover main user scenarios and system interactions.

- Acceptance Criteria:

- All main processes are represented in activity diagrams

- Diagrams follow UML standards

- Clear flow of activities with proper start/end points

- Decision points and parallel activities are properly illustrated

- Diagrams are reviewed and integrated into documentation

- Status: Completed

### Kayrahan Toprak Tosun

#### Gantt Chart Development

- Description: Create an initial Gantt Chart to visualize the project timeline, showing task dependencies, milestones, and resource allocation across sprints.

- Acceptance Criteria:

- All project phases are represented

- Task dependencies are clearly shown

- Milestones are marked

- Resource allocation is visible

- Timeline covers entire project duration

- Status: Completed

#### SRS Document Collaboration

- Description: Collaborate on the Software Requirements Specification document, focusing on system requirements definition and validation criteria.

- Acceptance Criteria:

- Requirements are traceable and testable

- Validation criteria are defined for each requirement

- Document sections are consistent and well-integrated

- Peer review completed

- Status: Completed

### Tuna Kodal

#### Use Case Diagram Creation

- Description: Design and develop comprehensive use case diagrams showing all system actors, their interactions, and main use cases. Include both primary and secondary use cases.

- Acceptance Criteria:

- All system actors are identified

- Main use cases are clearly defined

- Actor-use case relationships are properly shown

- Include and extend relationships are correctly used

- Diagram follows UML standards

- Documentation includes use case descriptions

- Status: Completed

#### Final Review and Compilation of Documents

- Description: Compile both project documents into the final submission format, ensure consistency across sections, and coordinate final review with the team.

- Acceptance Criteria:

- Proposal in required format

- References properly formatted

- Consistency check completed

- The sprint review report is being written and formatted

- Status: In Progress

- Current Progress: Both documents are 85% complete. Final edits and formatting being done.

- Blockers: Academic usage terms for some data sources need clarification

- Actions Taken: Alternative data sources identified, added as footnotes

## Sprint Results

### Story Points Completed

No user stories were completed during Sprint 2. The sprint mainly focused on finalizing the project topic and defining its scope. In addition, the SRS and PMP reports were prepared, along with the context, activity, and use case diagrams. All preparatory tasks were completed successfully. However, no functional stories were delivered. Therefore, total story points completed = 0.

### Comparison to Previous Sprint

Velocity comparison was not applicable as no user stories were completed in either sprint.

## Next Sprint Preview

### Proposed Sprint Goal

The goal of the next sprint is to expand the project documentation with more detailed design and technical analysis. The team will prepare the Technology Comparison Report and define at least ten refined requirements based on the previous SRS to strengthen the project’s specification.

During this sprint, new diagrams such as Data Flow, Class, and Component Diagrams will be developed to illustrate the internal logic and architecture of the system. In addition, the team will begin drafting the first versions of the Design Document and Architectural Document, ensuring that the structural design and component interactions are clearly described.

The SRS will also be updated to include new requirements.

### Backlog Items for Next Sprint

| Title | Story Points | Assignee |
| --- | --- | --- |
| Perform comparative technology analysis and prepare Technology Comparison Report | 4 | Ebrar Sude Doğan |
| Define 10 new refined requirements and update SRS (v2) | 3 | Erdem Baran |
| Create initial Control Lists and define how they will be filled | 2 | Tuna Kodal |
| Design Data Flow Diagram (DFD) | 3 | Kayrahan Toprak Tosun |
| Design Class Diagram | 3 | Erdem Baran |
| Design Component Diagram | 3 | Tuna Kodal |
| Propose 2 Integration Test Scenarios and add them to Test Plan draft | 2 | Kayrahan Toprak Tosun |
| Establish Requirement–Design Traceability (SRS ↔ Design) | 2 | Ebrar Sude Doğan |
| Define technology selection metrics and add them to validation checklist | 2 | Tuna Kodal |
| Prepare SAD – Introduction | 1 | Ebrar Sude Doğan |
| Prepare SAD – System Context | 1 | Kayrahan Toprak Tosun |
| Prepare SAD – Architectural Views | 1 | Erdem Baran |
| Prepare SAD – Design Decisions | 1 | Kayrahan Toprak Tosun |
| Prepare SAD – Compliance and Standards | 1 | Ebrar Sude Doğan |
| Prepare SAD – Appendix | 1 | Tuna Kodal |
| Prepare SDD – Introduction | 1 | Ebrar Sude Doğan |
| Prepare SDD – System Overview | 1 | Kayrahan Toprak Tosun |
| Prepare SDD – Detailed Design | 1 | Erdem Baran |
| Prepare SDD – Traceability | 1 | Ebrar Sude Doğan |
| Prepare SDD – Appendix | 1 | Tuna Kodal |

Conclusion

[QUAD-CORE] Retro - Sprint2

The sprint progressed smoothly with effective teamwork and communication. While task completion and meetings went well, improvements are needed in task distribution, documentation, idea-sharing, and tracking in-sprint changes.