## Nov 19, 2025 | Retrospective

Attendees:

- Ebrar Sude Doğan

- Erdem Baran

- Kayrahan Toprak Tosun

- Tuna Kodal

Notes:

- The team conducted a retrospective on the entire sprint, discussing what went well and what could be improved.

- Initial document assignments were based on project roles, but later it became clear that task distribution did not align with members’ exam schedules, causing uneven workload.

- In conclusion, this sprint involved substantial planning and re-planning due to the initial underestimation of the process and the challenges encountered throughout the sprint.